BALAJI ENTERPRISES

Custom Tally-Connected Business Dashboard

A Phased Plan for a Self-Hosted, Tally-Integrated Operations System

## Why This Document Exists

Balaji Enterprises currently relies on Tally for accounting, an Excel-based catalogue for 12,000+ SKUs, and manual coordination (calls, WhatsApp, memory) between Quotations, Accounts, and Packaging & Dispatch. This works, but it creates a specific class of failure: information that one department knows doesn't reach another department in time — an order gets dispatched before payment clears, a quote uses stale pricing, a stockout isn't flagged until a customer asks.

This document lays out a realistic, phased plan to build a custom, self-hosted system that connects to Tally, gives every department a live shared view of order status, and gives ownership an at-a-glance view of the business — without ongoing subscription costs, and without requiring a full SAP Business One implementation.

The core idea to hold onto throughout: the value isn't just a dashboard. The value is a single shared record of each order's status that every department reads from and writes to, so nothing depends on someone remembering to make a phone call.

# Phase 0 — Prove the Connection Works

FOUNDATION · ~2-3 DAYS

What This Looks Like

Before any dashboard or workflow is designed, you confirm that TallyPrime can actually talk to a program you control. This phase produces no visible tool — it produces confidence that the technical foundation is sound before time is spent designing on top of it.

What Needs to Be Sorted Beforehand

- TallyPrime licensed and running on the machine that will stay on/accessible (server, or a dedicated office PC)

- Company data loaded and the specific company you'll sync identified

- TallyPrime's XML/HTTP interface enabled via Exchange > Data Synchronization, running on a fixed port (e.g. 9000)

- Confirm whether the Tally machine is on a static local IP, so the future app always knows where to find it

Integration Involved

- One test XML request sent to Tally (e.g. "export all ledgers") using examples from Tally's own developer documentation

- One request to pull a single stock item's closing balance

Problems This Solves

None yet — this phase exists purely to remove technical risk. It answers one question: does your specific TallyPrime installation respond reliably to outside requests? If this doesn't work cleanly, everything downstream needs to be rethought before it's built, not after.

# Phase 1 — Read-Only Visibility Layer

FOUNDATION · ~2-4 WEEKS

What This Looks Like

A private dashboard, accessible from a browser on your office network, showing live-ish data pulled from Tally: stock levels by SKU and category, receivables ageing (who owes what, for how long), and a simple daily snapshot of pending vs. dispatched orders. Nobody's day-to-day workflow changes yet. Nobody types anything new into anything. This phase is entirely about proving the data pipeline is trustworthy before anyone depends on it.

At this stage, it behaves like a mirror of Tally, refreshed automatically every 15-30 minutes, not a replacement for how anyone works.

What Needs to Be Sorted Beforehand

- A place for this to run: a lightweight local server or an always-on PC (this can be the same machine as Tally, or a separate small machine on the same network)

- A simple database to store the synced copy of Tally data (so the dashboard isn't hitting Tally directly on every page load)

- Decide who can see this at this stage — likely just you and your father, since it contains receivables and margin-adjacent data

- A basic login/password screen, even if simple, since this will show financial data

Integration Involved

- A scheduled job that pulls ledgers, stock items, and receivables from Tally via XML/HTTP and stores them locally

- A simple web dashboard (internal, not public-facing) reading from that local store

Problems This Solves

- Owner-level visibility: no more opening Tally and manually cross-referencing Excel to understand "where things stand"

- Stock and receivables become checkable in seconds instead of requiring someone to look it up

- Establishes trust in the data pipeline before any department is asked to rely on it for decisions

Important honesty check: this phase alone does not reduce the "someone didn't know X" errors you're trying to solve. It makes information visible faster — it doesn't yet change who talks to whom, or when. That's Phase 2.

# Phase 2 — Shared Order-State Across Departments

THE CORE FIX · ~4-8 WEEKS

What This Looks Like

This is the phase that actually addresses the problem you described: errors and missed items caused by one department not knowing what another department already knows. Every order moves through a visible pipeline that all three departments can see and update:

Quotation Created  →  Order Confirmed  →  Accounts Cleared  →  Packed  →  Dispatched  →  Invoiced

Each department has a simple screen relevant to their stage:

Quotations / Sales View

- Live stock and last-given price per customer, pulled from the synced catalogue and Tally data

- Create a quotation in the system; converting it to a confirmed order moves it into the shared pipeline automatically

- Visibility into a customer's order history for faster repeat quoting

Accounts View

- Every newly confirmed order appears in a queue awaiting credit/payment clearance

- Customer's outstanding balance and credit limit shown against the new order before it's cleared

- One action ("Clear for dispatch") moves the order forward — or flags it and stops it there

Packaging & Dispatch View

- Only orders marked "Accounts Cleared" appear in the dispatch queue — removing the risk of shipping before payment is sorted

- Partial shipments and substitutions are recorded against the order, visible to sales and accounts immediately, not discovered later

- Simple status update (Packed → Dispatched) with delivery challan reference

Owner View

- Cross-department view of every order currently in the pipeline and where it's stuck, if anywhere

- Sales velocity by category/segment, reorder flags, and ageing receivables in one place

What Needs to Be Sorted Beforehand

- Agreement, on paper, of what each stage actually means in your business ("Accounts Cleared" — does that mean full payment, or approved credit terms? Define this before building it)

- Someone responsible for using the system at each handoff point — this only works if quotations stop confirming orders over WhatsApp and start doing it in the tool

- A short adjustment period where old habits (calling dispatch directly) need to be actively discouraged, or the shared record becomes incomplete and untrustworthy

- Basic user accounts per department/person, so it's clear who moved an order to which stage

Integration Involved

- The order-tracker pulls live stock and customer credit data from the Phase 1 synced store to inform each stage

- No write-back to Tally yet — the order tracker lives alongside Tally, informed by it, but Tally remains the accounting system of record for now

Problems This Solves

- Dispatch shipping orders before payment is cleared — structurally prevented, not just discouraged

- Sales quoting stale prices or unavailable stock — checked against live data at quote time

- Partial fulfilments and substitutions getting lost or discovered late — recorded against the order the moment they happen

- "Who said what to whom" disputes between departments — the order's history becomes the record, not memory

This is the phase where the actual payoff you're after — fewer errors, fewer things falling through the cracks — is realized. Phase 1 gives visibility; Phase 2 gives accountability and prevention.

# Phase 3 — Write-Back to Tally

AUTOMATION · ONLY AFTER PHASE 2 IS STABLE

What This Looks Like

Once an order is confirmed and cleared in the system, it automatically creates the corresponding sales voucher in Tally — removing the manual re-entry step between the order tracker and the accounting system.

What Needs to Be Sorted Beforehand

- Full confidence in Phase 2's data quality — write-back errors are far costlier to unwind than read-only errors

- A clear reconciliation check: a way to confirm, daily at first, that what the system created in Tally matches what was actually intended

- A rollback or correction process for when something goes wrong, because it will occasionally

Integration Involved

- XML/HTTP push requests from your system into Tally, creating sales vouchers matching Tally's expected voucher structure

- Logging and confirmation-response handling, since Tally will return success/failure per request and failures need to be caught, not silently lost

Problems This Solves

- Double data entry between the order tracker and Tally — the single biggest source of transcription errors in Phase 1 and 2

- Delay between an order being confirmed and it appearing in the accounting system

Caution: this is the highest-risk phase technically. Rushing here, before trusting the data flowing through Phase 2, is the most common way projects like this create new problems instead of removing old ones.

# Phase 4 — Guardrails & Automation

POLISH · ONGOING, ONCE THE CORE IS TRUSTED

What This Looks Like

With the core pipeline working and trusted, this phase adds the features that specifically reduce human data-entry error (as distinct from information-lag error, which Phase 2 already addressed) and start delivering proactive alerts instead of requiring someone to go looking.

What Needs to Be Sorted Beforehand

- Reorder points and minimum stock levels defined per SKU or category — this needs a business decision, not just a technical one

- Credit limit policy per customer, formalized enough to be enforced automatically

Integration Involved

- Dropdowns/validated SKU selection instead of free text entry at quotation stage

- Automated alerts (email/WhatsApp notification) for low stock, overdue receivables, or orders stuck in one stage too long

Problems This Solves

- Data-entry errors — wrong SKU, wrong quantity — reduced through validation rather than relying on care alone

- Problems that used to require someone noticing them now surface as alerts automatically

# At a Glance — What Each Phase Actually Fixes

| Phase | Fixes | Does Not Fix (Yet) |
| --- | --- | --- |
| 0 — Connection | Nothing visible — de-risks everything after | — |
| 1 — Visibility | Slow access to stock/receivables info | Cross-department miscommunication |
| 2 — Shared Order-State | Dispatch/payment mismatches, stale quotes, lost handoffs | Manual data-entry mistakes |
| 3 — Tally Write-Back | Double entry, entry delay into accounting | New reconciliation risk (needs care) |
| 4 — Guardrails | Data-entry mistakes, passive monitoring | — |

# Additional Features Worth Considering

Ideas drawn from what established systems like SAP Business One, Busy Accounting, Zoho Inventory, and Odoo offer as standard — worth keeping on a "later" list even if not part of the initial build.

From SAP Business One

- Approval workflows — orders above a certain value require a second sign-off before proceeding (useful as Balaji Enterprises grows beyond a two-person leadership structure)

- Landed cost tracking — allocating freight/duty into per-unit product cost for more accurate margin visibility

- Multi-warehouse stock visibility — relevant if you ever open a second location or storage point

- Customer/vendor scorecards — rolling view of a customer's payment reliability or a vendor's delivery reliability over time

From Busy Accounting (built for Indian SMEs specifically)

- GST-ready reporting baked in — since you're already Tally-based, this may be less critical, but worth confirming GSTR data can flow cleanly through any custom layer

- Multi-godown (multi-warehouse) stock tracking with transfer vouchers between locations

- Item-wise profitability reports — margin by SKU, not just by order or customer

- Batch/expiry tracking — less relevant for tools/MRO but worth knowing exists if product lines ever expand

From Zoho Inventory / Odoo (lighter, modern systems)

- Barcode scanning at packaging — fast, low-error picking and dispatch confirmation, worth considering even as a Phase 4+ addition

- Customer self-service portal — ties directly into your existing plan for the rbalajient.com B2B portal; letting customers check their own order status reduces inbound status-check calls to your team

- Low-stock automatic reorder suggestions to suppliers, pre-filled based on historical order quantities per supplier (Taparia, Stanley, DeWalt, Groz, Deneers)

- Mobile-friendly views — a phone-accessible version of the dispatch queue or owner dashboard, useful when you're not at a desk

Ideas Specific to Your Business Shape

- Segment-level reporting that mirrors your planned industry landing pages (Automotive, etc.) — sales performance sliced by the same eight verticals you're already building marketing pages around

- A running "needs review" queue mirroring the structure of your existing catalogue workbook, for flagging data inconsistencies as they're found rather than in periodic batch cleanups

- Simple internal notes/history per customer — visible to whoever's talking to them next, reducing repeated questions and keeping continuity when your father or you handle different calls with the same customer

This is a living plan — expect Phase 2's exact stage definitions and Phase 4's feature list to shift once Phase 0 and 1 are actually built and you see how the data behaves in practice.